Minutes of Meeting (MoM)

Project Title: WCVS
Team Number: 15 
Client / Sponsor: Becky Buri
Mentor(s): Parteek Kumar
Date: 9/6/25
Time: 1030
Location / Platform (Zoom/Office/etc.): Palouse Empire Fairgrounds
Participants (Team & Client): Logan Cribbs, Chhi Ly, Becky Buri

Meeting Number / Version: 1
1. Agenda

- Item 1: Introduction of team members

- Item 2: Client’s requirements/constraints

- Item 3: Discuss preferred communication method and meeting times

2. Key Discussion Points

- Providing background and skillsets of team members

- Understanding the client’s vision and requirements

- Possible constraints on how the project can be developed

3. Decisions Made

- Email is the preferred method of contact

- Will use Figma to redesign the webpage

- Reach out to former people who have worked on the website

4. Action Items / Responsibilities

- Task: Complete project description | Assigned To: Logan Cribbs, Chhi Ly | Deadline: 9/12/25 | Priority: Yes

- Task: Reach out to Mark | Assigned To: Logan Cribbs | Deadline: 9/9/25 | Priority: No

- Task: Create idea template for webpage design | Assigned To: Logan Cribbs, Chhi Ly | Deadline: 9/15/25 | Priority: Yes

5. Client Feedback / Clarifications

- Reduce clutter on the page and make it easily accessible to the primary audience.

- No need for an AI chatbot, as indicated in the project description.

6. Next Steps & Follow-Up

- Deliverables before next meeting: Approved design/template of webpage

- Next meeting scheduled on: NA

- Agreed communication channel: Email

Prepared By: Logan Cribbs, Chhi Ly
Date of Circulation: 9/6/25